CS350: Object-Oriented Programming in Java

Weekly Team Meeting Minutes

Reusable Semester Template

| Meeting Detail | Record |
| --- | --- |
| Group Name | Academic Risk Detection Team |
| Project Title | Intelligent Academic Risk Detection System |
| Week Number | 3 |
| Date | 22 September 2026 |
| Start / End Time | 21:00-22;34 |
| Meeting Mode / Venue | Online |

# 1. Attendance

| Student Name | Student Number | Present / Absent |
| --- | --- | --- |
| Whitney Jr Syulikwa | 23146553 | Present |
| Josephat Malichi | 22102578 | Present |
| Chris Mukubu | 23998614 | Present |
| Nokuthula Hakamata | 23144129 | Present |
| Kangwa Chewe | 23131264 | Present |

# 2. Progress Since Previous Meeting

Record the work completed since the previous meeting. Where possible, reference the relevant GitHub issue, commit, branch or pull request.

| Work / Task | Member(s) | Evidence / GitHub Reference |
| --- | --- | --- |
| Completed Week 2 control-structure implementations across the project modules | Team | GitHub Week 2 commits |
| Implemented and tested risk-checking decisions | Josephat Malichi | RiskDetectionAndAssessment/RiskChecker.java |
| Implemented attendance checking logic | Nokuthula Hakamata | Attendance/AttendanceChecker.java |
| Implemented academic performance checking logic | Chris Mukubu | Academic/AcademicPerformance.java |
| Implemented student validation and system menu work | Whitney Jr Syulikwa / Kangwa Chewe | student/StudentValidation.java; Dashboard/SystemMenu.java |

# 3. Issues Discussed and Decisions Made

| Issue Discussed | Decision / Agreement |
| --- | --- |
| Week 3 focus: applying Java methods to the existing project | Refactor manageable parts of Week 2 code into named methods rather than adding unrelated features. |
| Method responsibilities and naming | Each method should perform a clear task and use meaningful lower-camel-case names. |
| Parameters and method calls | Pass only the information needed by each method and call the methods from main(). |
| Shared repository workflow | Each member will update only the assigned existing Java file, compile/test it, then make a focused commit. |

# 4. Tasks Agreed for the Next Sprint

| Task | Assigned Member | Due / Target | GitHub Issue |
| --- | --- | --- | --- |
| Refactor risk checking into displayTitle() and checkRisk(...) | Josephat Malichi | Week 3 | Add methods to risk checker |
| Refactor student validation into methods | Whitney Jr Syulikwa | Week 3 | Add student validation methods |
| Refactor academic performance checking into methods | Chris Mukubu | Week 3 | Add academic performance methods |
| Refactor attendance checking into methods | Nokuthula Hakamata | Week 3 | Add attendance checking methods |
| Refactor system menu into displayMenu() and processChoice(...) | Kangwa Chewe | Week 3 | Add methods to system menu |

# 5. Blockers / Risks

| Blocker / Risk | Impact | Action Agreed |
| --- | --- | --- |
| Members may replace more code than necessary | Existing working project logic could be lost. | Update only the assigned file and preserve the intended Week 2 behaviour. |
| Method parameters or calls may not match | Compilation errors or incorrect behaviour. | Compile and test each file after refactoring. |
| Concurrent commits to main | Pull/push conflicts may occur. | Pull/rebase before work and again before pushing. |

# 6. Learning / Support Needed

| What the Team Needs to Learn or Clarify | Action / Source of Support |
| --- | --- |
| Method declarations and method calls | Review Week 3 Methods material and identify the responsibility of each method. |
| Parameters, arguments and return values | Trace data passed into and returned from methods; use void where no value is returned. |
| Local-variable scope and sensible method boundaries | Keep variables in appropriate scope and avoid methods that perform unrelated tasks. |

# 7. Meeting Close

| Item | Record |
| --- | --- |
| Next Meeting | To be confirmed by team |
| Minutes Prepared By | Josephat Malichi |
| Minutes Confirmed By Team | Yes |

NOTE: Weekly minutes are mandatory project evidence. They should reflect an actual team discussion and should be retained with the team's project records throughout the semester.