CS350: Object-Oriented Programming in Java

Weekly Team Meeting Minutes

Reusable Semester Template

| Meeting Detail | Record |
| --- | --- |
| Group Name | Group 1 |
| Project Title | Intelligent Academic Risk Detection System |
| Week Number | Week1 |
| Date | 9/09/2026 |
| Start / End Time | 21:00-22:47 |
| Meeting Mode / Venue | Google meeting |

# 1. Attendance

| Student Name | Student Number | Present / Absent |
| --- | --- | --- |
| Whitney Jr Syulikwa | 23146553 | Present |
| Josephat Malichi | 22102578 | present |
| Chris Mukubu | 23998614 | present |
| Nokuthula Hakamata | 23144129 | present |
| Kangwa Chewe | 23131264 | Present |

# 2. Progress Since Previous Meeting

Record the work completed since the previous meeting. Where possible, reference the relevant GitHub issue, commit, branch or pull request.

| Work / Task | Member(s) | Evidence / GitHub Reference |
| --- | --- | --- |
| Discussed the CS350 project requirements | All members | Team meeting discussion |
| identified the problem of students being academically at risk without early identification | All members | Project proposal |
| greed on the project title: Intelligent Academic Risk Detection System | All members | Submitted proposal |
| identified the main target users: lecturers, academic advisors and administrators | All members | Submitted proposal |
| Defined the five MVP features | All members | Submitted proposal |
| Agreed that the initial system would use rule-based risk detection | All members | Submitted proposal |
| Agreed to develop the system as a Java OOP application | All members | Submitted proposal |
| Created/confirmed the project's GitHub repository | All members | Submitted proposal |
| Discussed developing the application progressively using modules | All members | Submitted proposal |

# 3. Issues Discussed and Decisions Made

| Issue Discussed | Decision / Agreement |
| --- | --- |
| Project problem | The system will address the difficulty of identifying academically at-risk students early by bringing academic performance and attendance information together. |
| Main indicators | Academic performance and attendance will be used as the initial indicators for identifying academic risk. |
| Target users | The system will support lecturers, academic advisors and administrators. |
| MVP features | The team agreed on student record management, performance data entry, attendance data entry, risk detection/flagging, and risk dashboard/search. |
| Module structure | The team agreed to divide the system into Student Management, Academic Performance, Attendance, Risk Detection, Dashboard/Search, Data Storage and Main Application modules. |
| Team collaboration | The team will use GitHub to organise project work and track development tasks through issues and commits. |

# 4. Tasks Agreed for the Next Sprint

| Task | Assigned Member | Due / Target | GitHub Issue |
| --- | --- | --- | --- |
| Finalise the system requirements | Chris Mukubu | 09/09/2026 |  |
| Organise the GitHub backlog/issues | Malichi josephat | 10/09/2026 |  |
| Define the attendance risk criteria | Nokuthula Hakamata | 10/09/2026 |  |
| Design the Student class | Whitney Jr Syulikwa | 10/09/2026 |  |
| Design the academic performance classes | Kangwa | 11/09/026 |  |

# 5. Blockers / Risks

| Blocker / Risk | Impact | Action Agreed |
| --- | --- | --- |
| Different levels of Java/OOP experience among team members | Could result in inconsistent implementation and slower development. | Team members will discuss OOP concepts and maintain a common coding structure. |
| Risk thresholds have not yet been finalised | The risk detection module cannot be implemented until the criteria are agreed upon. | Team will define and approve the criteria before implementing the risk module. |

# 6. Learning / Support Needed

| What the Team Needs to Learn or Clarify | Action / Source of Support |
| --- | --- |
| How to apply encapsulation in Java | Review CS350 OOP materials and practise using private fields, constructors and getters/setters. |
| How classes should interact | Create and review a class diagram before implementation. |

# 7. Meeting Close

| Item | Record |
| --- | --- |
| Next Meeting | 09/09/2026 |
| Minutes Prepared By | Malichi josephat |
| Minutes Confirmed By Team | Yes |

NOTE: Weekly minutes are mandatory project evidence. They should reflect an actual team discussion and should be retained with the team's project records throughout the semester.